SAP S/4HANA 2022 · Custom Development

# Z-Status Framework

MVP Implementation Guide · v1.2

| Property | Value |
| --- | --- |
| Scope | Pure ABAP API. No CDS, no RAP, no Fiori. |
| Objects | 14 (3 domains, 4 data elements, 4 tables, 1 exception, 1 interface, 1 class) |
| Platform | SAP S/4HANA 2022 · ABAP |
| Full design reference | ZStatusFramework_TechnicalDesign_v12.docx |
| abapgit package | ZStatusFramework_MVP_v12_abapgit.zip |
| Date | 19 May 2026 |

# 1. MVP Scope

The MVP delivers a functional status engine as a pure ABAP API. A consuming application can call change_status on day one and receive a fully guarded, concurrency-safe, append-only log entry. There is no Fiori configuration app, no CDS layer, and no RAP behavior in this phase. Configuration is loaded directly into the four tables via SE16N or a test program.

What is in scope

| Category | Objects (14 total) | Purpose |
| --- | --- | --- |
| Domains (3) | ZDO_CA_STAT_TYPE / _CODE / _BOKEY | CHAR(40), CHAR(20), CHAR(90) type definitions |
| Data elements (4) | ZDE_CA_STAT_TYPE / _CODE / _TYPEDESC / _BOKEY | Field labels and search help references |
| Tables (4) | ZCASTAT_TYPE / CODE / ACTION / LOG | State machine definition + append-only audit log |
| Exception class (1) | ZCX_CA_STATUS_ERROR | Typed exceptions for all failure modes |
| BAdI interface (1) | ZIFI_CA_STAT_TRANSITION | Extension point — validate_transition + after_transition |
| Manager class (1) | ZCL_CA_STATUSMANAGER | change_status, get_current_status, get_log, get_available_actions, is_transition_allowed |

What is deferred to Phase 2

| Deferred object | Reason |
| --- | --- |
| ZCASTAT_LANE / FLWNODE / FLWCONN | ProcessFlow visual config — no runtime dependency on core transition logic |
| Draft tables (_D) | No draft-enabled config Fiori app in MVP |
| ZI_CA_* CDS views (6) | No Fiori app requires them in MVP |
| ZBD_CA_* behavior definitions (2) | No RAP BO in MVP |
| ZBP_CA_STATUSTYPE (deletion guards) | Requires behavior definitions — added in Phase 2 with the config Fiori app |

# 2. Table Design

Four tables are sufficient to drive the full state machine at runtime. The three config tables (Delivery Class C) are loaded manually in the MVP. ZCASTAT_LOG (Delivery Class A) is written exclusively by ZCL_CA_STATUSMANAGER.

## 2.1 ZCASTAT_TYPE

| Field | Type | Key | Notes |
| --- | --- | --- | --- |
| status_type | CHAR(40) | PK | Start with Z or Y |
| status_type_description | CHAR(100) |  | Display label |
| business_object_type | CHAR(30) |  | DDIC table or CDS entity name (informational in MVP) |
| is_active | XFELD |  | Must be X for runtime use |
| created_by / created_at | SYUNAME / UTCLONG |  | Audit fields — stamped manually in MVP |
| changed_by / changed_at | SYUNAME / UTCLONG |  | ETag in Phase 2 RAP BO |

ZCASTAT_CODE has the same key pattern (STATUS_TYPE_ID + STATUS_CODE) plus STATUS_LABEL, CRITICALITY (INT1), IS_INITIAL, IS_FINAL, IS_ACTIVE, and audit fields. ZCASTAT_ACTION key is STATUS_TYPE_ID + FROM_STATUS_CODE + TO_STATUS_CODE + ACTION_CODE, plus ACTION_NAME, REQUIRES_COMMENT, AUTHORIZATION_OBJECT, IS_ACTIVE, and audit fields. See the full design document (v11) for complete field definitions.

## 2.2 ZCASTAT_LOG (append-only)

| Field | Type | Notes |
| --- | --- | --- |
| log_uuid | SYSUUID_16 | PK — collision-free, no serialization needed |
| log_number | INT8 | Human-readable reference + sort key. Best-effort from ZCASTAT_NR. Value 0 if unavailable. |
| status_type | CHAR(40) | FK → ZCASTAT_TYPE |
| object_key | CHAR(90) | Concatenated key of the business object instance |
| from_status / to_status | CHAR(20) | from_status empty on initial CREATE transition |
| action_code / remark | CHAR(20) / CHAR(255) | Action that triggered the transition + optional user remark |
| changed_at / changed_date / changed_time | UTCLONG / DATS / TIMS | Three-field timestamp strategy: UTC precision + SE16N-readable local date/time |

# 3. Manager Class API

ZCL_CA_STATUSMANAGER is the only write path to ZCASTAT_LOG. All five public methods are stateless — instantiate once per call or hold one instance per request context.

| Method | Description |
| --- | --- |
| change_status | Acquires enqueue lock, resolves current and target status, validates config, calls BAdI VALIDATE_TRANSITION, writes log entry, calls BAdI AFTER_TRANSITION, releases lock. iv_from_status and iv_to_status are both optional — auto-resolved when unambiguous. Raises ZCX_CA_STATUS_ERROR on any failure. |
| get_current_status | Returns the to_status of the most recent log entry for a business object instance. Uses ORDER BY log_number DESC, changed_at DESC. Returns initial value if no log entries exist. |
| get_log | Returns all ZCASTAT_LOG entries for a business object instance, ordered chronologically ascending by log_number, changed_at. Used by the consuming app to render a status timeline. |
| get_available_actions | Returns all active ZCASTAT_ACTION rows for a given from_status and status_type. Use this to build action buttons in the consuming app UI without coupling to the table name. |
| is_transition_allowed | Dry-run validation without acquiring the lock or writing any entry. Returns ABAP_TRUE if the action is currently valid. Use for UI enablement checks (button visible/enabled logic). |

## 3.1 change_status internal sequence

| # | Step | Key detail |
| --- | --- | --- |
| ① | ENQUEUE_EZCASTAT_LOCK | Mode E, _scope=2, _wait=false. Raises CONCURRENT_LOCK on foreign_lock. |
| ② | Resolve current status | Safe after lock. Auto from log if iv_from_status not supplied. |
| ③ | Resolve target status | Auto when exactly one active action matches. Raises AMBIGUOUS_ACTION if two or more qualify. |
| ④ | Validate configuration | Active row must exist in ZCASTAT_ACTION for from+to+type. Raises INVALID_TRANSITION. |
| ⑤ | BAdI VALIDATE_TRANSITION | Blocking. Filter on status_type. No-op if no implementation active. |
| ⑥ | Write log entry | SYSUUID_16 PK + best-effort log_number from ZCASTAT_NR + three-field timestamp. |
| ⑦ | BAdI AFTER_TRANSITION | Non-blocking. Exceptions caught and logged. Transition already committed. Receives iv_log_uuid. |
| ⑧ | DEQUEUE_EZCASTAT_LOCK | Explicit release. Also auto-released on COMMIT/ROLLBACK via _scope=2. |

# 4. Activation Sequence

| Step | Action | Detail |
| --- | --- | --- |
| 1 | abapgit pull | Pull ZStatusFramework_MVP_v12_abapgit.zip into development system |
| 2 | Domains + data elements (SE11) | Activate all 7 via mass activation |
| 3 | Tables (SE11) | Activate: ZCASTAT_TYPE → ZCASTAT_CODE → ZCASTAT_ACTION → ZCASTAT_LOG. Verify delivery class C/A. |
| 4 | Lock object (SE11) | Create EZCASTAT_LOCK. Table: ZCASTAT_LOG. Mode E. Fields: STATUS_TYPE_ID + BUSINESS_OBJ_KEY. |
| 5 | Number range (SNRO) | Create ZCASTAT_NR. Interval 01, 0000000001–9999999999. Buffered, size 10. |
| 6 | BAdI (SE19) | Create ESPOT_ZCASTAT + BADI_ZCASTAT_TRANSITION. Filter STATUS_TYPE_ID typed with ZDE_CA_STAT_TYPE (CHAR 40). Multiple-use: Yes. |
| 7 | Message class (SE91) | Create ZCASTAT_MSG with 6 exception texts (see README). |
| 8 | ABAP objects (ADT / SE24) | Activate in order: ZCX_CA_STATUS_ERROR → ZIFI_CA_STAT_TRANSITION → ZCL_CA_STATUSMANAGER |
| 9 | Seed data (SE16N) | Insert one row in ZCASTAT_TYPE, status codes in ZCASTAT_CODE, transitions in ZCASTAT_ACTION. |

# 5. Usage Example

DATA lo_mgr TYPE REF TO zcl_ca_statusmanager.
lo_mgr = NEW #( ).

" --- Execute a transition ---
TRY.
  lo_mgr->change_status(
    iv_status_type   = 'ZMM_PO_REQUEST'
    iv_object_key = ls_po-ebeln
    iv_action_code      = 'APPROVE'
    iv_remark           = 'Verified and approved' ).
  COMMIT WORK AND WAIT.
CATCH zcx_ca_status_error INTO DATA(lx).
  ROLLBACK WORK.
  MESSAGE lx->get_text( ) TYPE 'E'.
ENDTRY.

" --- Read current status ---
DATA(lv_status) = lo_mgr->get_current_status(
  iv_status_type   = 'ZMM_PO_REQUEST'
  iv_object_key = ls_po-ebeln ).

" --- Build action buttons for current state ---
DATA(lt_actions) = lo_mgr->get_available_actions(
  iv_status_type   = 'ZMM_PO_REQUEST'
  iv_from_status = lv_status ).

" --- Check before enabling a button ---
IF lo_mgr->is_transition_allowed(
     iv_status_type   = 'ZMM_PO_REQUEST'
     iv_object_key = ls_po-ebeln
     iv_action_code      = 'APPROVE' ) = abap_true.
  " enable Approve button
ENDIF.

# 6. Phase 2 Path

Pull the full ZStatusFramework_abapgit repository to add the visual ProcessFlow layer, the draft-enabled RAP configuration Fiori app, and the deletion guards. The four MVP tables and ZCL_CA_STATUSMANAGER are identical between MVP and the full version — no migration or data conversion is required. The full repository adds objects on top of the MVP without modifying any existing object.